|  |
| --- |
| MEMO |
|  |

# Project Status Report #Week 4

Date: Jan 29, 2021 FRI

To: Professor Calvin

From: Jihyuk Chung

**Completed Tasks:**

x.x. Stopping Issue 1 – Rework on the API with Haystack (Instead of CDQA)

**Current Tasks:**

6.1. Read and Download (#30) – Jan 25 to 28

x.x. Stopping Issue 2

x.x. Stopping Issue 4

**Next Week Tasks:**

6.2. Upload (#25) – Jab 29 FRI

6.3. Delete (#35) – Jan 30 SAT

6.4. Design – Jan 31 SUN

**Stopping Issues:**

2. (From the previous week) Programming students likely want an example codes instead of a human-like response from a chatbot. I might opt-out of the chatbot integration and make the chatbot return the entire paragraph. For now, I will try both methods and check the performance.

3. Unlike CDQA, Haystack does not provide a custom function for converting Word documents to a .txt file. Something to work on shortly.

4. In #3.1., I worked on the web application design, but now it is a little off because CDQA used pre-set design tools that barely needed any other code than a formatted JSON output file. I need to rework it with Haystack.