|  |
| --- |
| MEMO |
|  |

# Project Status Report #Week 6

Date: Feb 12, 2021 FRI

To: Professor Calvin

From: Jihyuk Chung

**Completed Tasks:**

x.x. Stopping Issue 1 – Rework on the API with Haystack (Instead of CDQA)

x.x. Stopping Issue 2

x.x. Stopping Issue 4

3.0. Create Database (Feb 4 - 5)

4.1. Login (#40) (Feb 6 - 7)

4.2. Register (#45) (Feb 8 -10)

4.3. Logout (#50) (Feb 11)

5.0. Authentication Design (Feb 18 - 21)

**Current Tasks:**

2.0. Data training for BERT (Feb 2 - 3)

**Next Week Tasks:**

4.1. Delete Account (#60) (Feb 12 - 13)

4.1. Send Unanswered (#15) (Feb 14 - 17)

**Stopping Issues:**

3. Unlike CDQA, Haystack does not provide a custom function for converting Word documents to a .txt file. Something to work on shortly. (From last memo)

5. I have been fine-tuning (training) various AI models, but I felt like there was not much difference performance-wise. This was possibly caused by a lack of resources (course materials). Since pre-trained models work just as great at this moment, I will keep experience with the models.